SECTION III

Running Social Engagement and Grievance Redress in Practice

A Field Guide for RE Project Proponents, Community Relations Staff, and Regulators

Part of the Social Engagement and Grievance Redress Mechanism (SE-GRM) Toolkit

Legal Framework for Renewable Energy Projects in the Philippines

How to use this section Sections I and II of this Toolkit establish the legal and regulatory foundations for SE and GRM — what the law requires, which agencies are involved, and the compliance obligations at each project stage. This section answers the next question: once you know what is required, how do you actually do it? It is organised into six parts: - Part A — Setting up your SE and GRM system: roles, staffing, and training - Part B — Social engagement skills: how to plan, conduct, and document meaningful stakeholder engagement - Part C — The 7-step GRM process: a step-by-step procedure for receiving, handling, and resolving grievances - Part D — Making the GRM accessible: channels, language, and removing barriers - Part E — Safeguards and governance: confidentiality, appeals, retaliation prevention, and management accountability - Part F — Templates: ready-to-use forms and instruments for all stages

Note: Where this section references good international practice, it draws primarily on the IFC Stakeholder Engagement Handbook (2007) and related World Bank Group tools. All guidance is adapted to the Philippine legal context established in Sections I and II.

# Part A: Setting Up Your SE and GRM System

An SE and GRM system is only as strong as the people running it. Before any consultations begin or any grievances are received, the project must establish clear roles, assign adequate staffing, and ensure that everyone — including contractors — understands their responsibilities.

## A.1 Scaling the System to the Project

Not every project needs the same level of GRM infrastructure. The scale of your system should match the scale of risks, impacts, and stakeholder complexity of the project. Use the guide below as a starting point.

| Project type | Minimum SE and GRM setup required |
| --- | --- |
| Small-scale / low-impact (e.g. rooftop solar, micro-hydro, small biomass) | Community Liaison Officer (CLO) who doubles as Grievance Officer. Single-channel intake (in-person or hotline). Basic grievance log. Annual review. |
| Medium-scale / moderate impact (e.g. land-based solar farm, wind project, run-of-river hydro) | Dedicated Grievance Officer. Multi-channel access. Formal complaint log with categorisation. Quarterly management review. Community feedback survey annually. |
| Large-scale / significant environmental or social impact (e.g. large hydro, geothermal, offshore wind, projects in ancestral domains or protected areas) | Dedicated Grievance Officer plus substantive expert complaint owners. Appeals Committee. Formal Stakeholder Engagement Plan. Commitments Register. Monthly management review. Independent periodic audits. Full GRM procedures document. |

## A.2 Roles and Responsibilities

The following table defines the key roles in a GRM. Every project must assign a named person to each applicable role before the project commences community engagement.

| Role | Core responsibilities | Minimum qualification |
| --- | --- | --- |
| Grievance Officer (GO) | - Publicises and explains the GRM to affected communities • Receives, logs, and acknowledges all complaints • Is the primary contact for complainants throughout the process • Routes complaints to appropriate Complaint Owners • Monitors progress against timelines • Prepares periodic reports for management • Feeds back GRM performance data for learning | Dedicated staff or senior CLO. Must receive in-depth GRM training. Must be accessible to communities — not located behind company security or exclusively on project property. |
| Complaint Owner (CO) | - Investigates and resolves complaints assigned by the GO • Brings subject-matter expertise (e.g. environmental officer, land/resettlement officer, operations manager) • Engages with the complainant during investigation • Documents investigation findings and proposed resolution • Notifies GO when resolution is ready | Staff member with relevant technical expertise for the complaint type. May be the GO for simple complaints that do not require specialist knowledge. |
| Appeals Committee | - Reviews complaints where the complainant rejects the proposed resolution • Must include members who were not involved in the original evaluation • May include external trusted persons for objectivity • Can close a complaint without agreement when further progress is not productive • Decision is documented in writing and shared with complainant | Composed of at least two people, at least one of whom has no prior involvement in the complaint. For complex or contentious cases, include an external member (e.g. community leader, NGO representative, barangay official). |
| Project / Operations Manager | - Approves and is accountable for the GRM • Ensures adequate resources for GRM operation • Receives and acts on periodic GRM performance reports • Treats complaints data as a positive management indicator — not a measure of failure • Enforces agreements reached with complainants • Includes GRM performance in management review | Project director or site manager. GRM accountability must be explicit in their TOR. |
| Contractors | - Receive awareness-level training on the project GRM • Know what to do if they receive a complaint (log it and pass to GO immediately — do not resolve informally) • Assist the GO and Complaint Owner when their activities are implicated in a grievance | All subcontractors operating within the project area. GRM training is a condition of engagement. |

Red flag: informal resolution by contractors or site staff If complaints are resolved informally by site staff or contractors — without being entered in the grievance log — this is a GRM integrity failure. Common examples: cash payments to community members from unmonitored accounts; verbal agreements that are never documented; staff who 'sort things out' to avoid complaints appearing on their performance record. Controls: Remove Grievance Officer access to petty cash. Require management sign-off and documentation for all payments related to community issues. Make informal resolution a disciplinary matter.

## A.3 Staff Training: Two Levels

All staff who interact with affected communities must receive GRM training — but not all need the same depth.

| Level | Who receives it | What is covered | When |
| --- | --- | --- | --- |
| Level 1 — Awareness | All project staff; all contractors and subcontractors | What the GRM is and why it exists. What to do if someone raises a concern with them (receive, note, refer to GO — never resolve informally). Contact details for the GO. | Before work begins on site. Refreshed annually and when new contractors are mobilised. |
| Level 2 — In-depth | Grievance Officer; Complaint Owners; Operations Manager; Appeals Committee members | Full GRM process steps and timelines. Complaint categorisation and routing. Documentation requirements. Confidentiality protocols. Appeals process. How to conduct a respectful and culturally appropriate conversation with a complainant. How to compile and present GRM performance data to management. | Before GRM goes live. Refreshed when the system is substantially revised or when staff turnover occurs in key roles. |

# Part B: Social Engagement — Skills and Methods

Social engagement is not a box-ticking exercise. Done well, it builds trust, surfaces concerns before they escalate into disputes, and creates the social licence that allows a project to proceed. This part provides practical guidance on the skills and methods your team needs.

## B.1 Stakeholder Identification and Analysis

Before planning any engagement, you need to know who your stakeholders are, what their interests are, and how much influence they have over the project. This is more than listing barangays — it requires systematic analysis.

| Category | Who to include | Key question to ask |
| --- | --- | --- |
| Directly affected | People whose land, livelihood, access, or resources will be physically impacted — including those along transport routes, not just those at the fence line | What will change for them, and how significantly? |
| Indirectly affected | Downstream water users (hydro); communities near transmission lines; businesses dependent on local ecosystems | Could project activities reach them indirectly? |
| Influential stakeholders | LGU officials, barangay captains, NCIP field officers, church leaders, school heads, NGOs, people's organisations | Who has the authority or credibility to shape community views on the project? |
| Vulnerable groups | Women (especially female-headed households), elderly, persons with disabilities, migrant workers, landless households, indigenous peoples, fisherfolk, farmers — see Section B.2 | Who may be less able to participate in standard engagement formats or more exposed to project risks? |
| Interest groups and monitors | Environmental NGOs, media, academic institutions, other government agencies (DENR field offices, DAR, NWRB) | Who can provide useful data, advocacy, or accountability? |

Practical tip: influence-interest mapping Plot stakeholders on a simple 2x2 matrix: high/low interest against high/low influence. This helps you prioritise: high influence + high interest = manage closely and engage deeply. High influence + low interest = keep informed. Low influence + high interest = consult and involve. Low influence + low interest = monitor. Update the map at each project phase — influence and interest shift over time.

## B.2 Engaging Vulnerable Groups

Sections I and II of this Toolkit address the rights of Indigenous Cultural Communities and Indigenous Peoples (ICCs/IPs) in depth, including the FPIC process. This section addresses the broader set of vulnerable groups who require tailored engagement approaches.

| Group | Specific risk | Tailored engagement approach |
| --- | --- | --- |
| Women | Excluded from public meetings dominated by men; disproportionate livelihood impacts; gender-based risks during construction | Separate women-only consultation sessions; female CLOs or facilitators; schedule meetings at times accessible to caregivers; include women explicitly in benefit-sharing arrangements |
| Elderly and persons with disabilities | Physical barriers to attending meetings; complex documents inaccessible | Home visits or small-group sessions; plain-language verbal explanations; accessible meeting venues |
| Migrant workers and non-land-owning residents | No formal stake recognised; fear of exclusion or displacement; less likely to engage with formal processes | Include in stakeholder mapping even if not titled landowners; ensure GRM accepts verbal complaints; allow third-party advocates |
| Fisherfolk and farmers (non-IP) | Livelihood and resource access impacts; seasonal work patterns affect availability | Time consultations with planting/fishing seasons; conduct consultations at landing sites or market areas; ensure livelihood impact assessments include their input |
| Children and youth | Long-term impacts on education, environment, and employment; rarely included | Engage through schools and youth organisations; include youth representatives in community consultation processes |

## B.3 Designing and Running Meaningful Consultations

Legal requirements specify that consultations must happen — but the quality of a consultation determines whether it actually achieves its purpose. A consultation is meaningful when it is two-way, timely (before decisions are made), and genuinely influences project design.

### Before the consultation

- Define the purpose clearly: what decisions will be informed by this consultation? What is not yet decided?

- Disclose information in advance in accessible formats — plain language, local dialect, visual aids where literacy is limited. Communities cannot meaningfully consult on information they have not received.

- Consult with community leaders on the format, timing, and location of the meeting. A barangay hall during a school day may exclude women and workers.

- Map who needs to attend and ensure invitations reach marginalised groups, not just established leaders.

### During the consultation

- Open with a clear explanation of what the consultation is for and what will happen with the input received.

- Allow time for questions before seeking input — communities need to understand before they can usefully engage.

- Use facilitation methods that draw out quieter voices: small group discussions, written inputs, separate sessions for women or youth.

- Document all concerns raised — not just those the project team considers significant. Stakeholders must know their inputs are on record.

- Never close a consultation by declaring concerns 'resolved' without documented follow-up commitments.

### After the consultation

- Share a summary of what was discussed and what the project's response is to each concern raised — this is the feedback obligation in DAO 2017-15.

- Record the engagement in the Stakeholder Interaction Log (Template F.3).

- Enter any commitment made to the community in the Commitments Register (Template F.4).

- If the consultation affects the scope of the EIA or project design, document this explicitly.

## B.4 Information Disclosure: Making It Accessible

The constitutional right to information (Article III, Section 7) and the EIA public participation requirements (DAO 2017-15) impose disclosure obligations — but good practice goes beyond posting documents at the municipal hall.

| Disclosure challenge | Good practice solution |
| --- | --- |
| Complex technical documents (EIS, EMPs) | Prepare a community-language summary: one to two pages in plain language and local dialect, with visual illustrations of the project footprint and key impacts |
| Low literacy in some communities | Use visual formats — maps, timelines, illustrated impact diagrams. Supplement written materials with verbal explanations at community meetings. |
| Remote communities with limited access to municipal offices | Bring materials to the community; post in public spaces (barangay hall, market, school); use mobile broadcast or community radio where available |
| Rapidly changing project information | Establish a predictable disclosure schedule. Inform communities when scope changes occur, before regulatory submissions are made. |
| Reluctance to disclose sensitive information | Distinguish between project information (which must be disclosed) and commercially confidential information (which may be appropriately withheld). Be transparent about what is being withheld and why. |

## B.5 Reporting Back to Communities

Stakeholders must know what happened to the input they provided. Without this feedback loop, consultations feel performative — communities attend, raise concerns, and never hear what was done about them. This erodes trust and increases the likelihood of grievances.

- After every formal consultation, prepare and distribute a written summary of issues raised and the project's response to each. This is required under DAO 2017-15 and must be part of ECC application documentation.

- At regular intervals during construction and operations, report to communities on: how environmental and social commitments are being met; what grievances were received and how they were resolved; any changes to the project that may affect communities.

- Use formats communities can access: barangay announcements, community meetings, simple one-page updates in the local language.

- The Multi-partite Monitoring Team (MMT) required under PD 1586 is one formal channel for this reporting — but it should be supplemented by direct community communications.

## B.6 When Consultation Becomes Negotiation

Consultation and negotiation are different processes. In consultation, the project seeks input and informs stakeholders of decisions. In negotiation, the parties seek to reach agreement on specific issues — compensation, benefit-sharing, access rights, mitigation measures.

Key principles for negotiation with communities:

- Negotiation should not begin until a relationship of basic trust has been established through prior consultation. Attempting to negotiate with communities who have not yet been adequately informed will backfire.

- Focus on interests, not positions. Ask: 'What outcome do you need for your livelihood or your community?' rather than treating demands as fixed positions to be accepted or rejected.

- Document all agreements in writing — verbal commitments are not sufficient and create conflict later. Use the Commitments Register.

- For matters involving ancestral domains, negotiation takes place within the FPIC framework under NCIP guidance — the MOA is the negotiated instrument.

- Management champion: senior management must be visibly present or represented in significant negotiations. Community members notice when decisions require referral to absent managers.

# Part C: The 7-Step GRM Process

This part defines a complete grievance resolution process from receipt of a complaint to post-closure follow-up. It applies to project-level GRMs across all project phases: pre-development, construction, operations, and decommissioning.

This process is consistent with the SE-GRM-ADR Continuum framework introduced in Section II.B.2 and operationalises the regulatory GRM requirements established in Section II.C.

| Step | Purpose | Key output | Timeframe |
| --- | --- | --- | --- |
| 1 — Receive | Accept the complaint and enter it in the system | Grievance log entry; complaint reference number | Same day |
| 2 — Acknowledge | Confirm receipt to the complainant and explain next steps | Acknowledgement letter | Within 3–5 business days of receipt |
| 3 — Evaluate | Categorise, assign an owner, and investigate | Investigation findings; decision on resolution approach | Within 10–15 business days (simple); 30 days (complex) |
| 4 — Offer Resolution | Present proposed resolution to complainant | Resolution offer (in person where possible); documented | Within 5 business days of completing evaluation |
| 5 — Implement Resolution | Carry out the agreed resolution | Completed action; documented evidence | As agreed; tracked against committed timeline |
| 6 — Close and Monitor | Close the complaint formally and record outcome | Closure notice to complainant; log updated | When resolution is implemented or further action not productive |
| 7 — Follow-up and Learn | Check complainant satisfaction; feed data into management review | Satisfaction check record; periodic GRM report | 30–60 days post-closure; quarterly management report |

Step 1: Receive The project must be prepared to receive a complaint through any of its access channels — in person, by phone, by written submission, through a CLO or contractor, through a barangay official, or via the MMT. Every complaint received through any channel must be entered in the Grievance Log (Template F.1). Key principles at this stage: - The GRM should be open to a wide range of concern types — complaints about noise, dust, damage to crops or property, water quality, safety, livelihood disruption, contractor conduct, and process concerns are all eligible. Err toward inclusion. - A complaint does not need to be formally written to be valid. Verbal complaints must be recorded by the receiving staff member and entered in the log. - The complaint reference number assigned at this stage follows the complaint through the entire process and must appear on all correspondence with the complainant. - If the complaint is received by a contractor or site worker, they must pass it to the Grievance Officer that same day — they must not attempt to resolve it informally.

Step 2: Acknowledge Within 3 to 5 business days of receipt, the Grievance Officer sends a written acknowledgement to the complainant. See Template F.2 for the acknowledgement letter. The acknowledgement must include: - Confirmation that the complaint was received and the date it was received - The unique complaint reference number - A brief description of the GRM process and what the complainant can expect - The timeline within which the complainant will next hear from the project - Contact details of the Grievance Officer Where the complainant is not literate or does not have a fixed address, acknowledgement may be delivered verbally in person, with the GO recording the date and method. On timelines Committing to a specific response timeline — and honouring it — is one of the most important things a GRM can do to build trust. If the timeline cannot be met (for example, because specialist investigation is needed), contact the complainant before the deadline to explain the delay and give a revised date..

Step 3: Evaluate The Grievance Officer categorises the complaint and assigns a Complaint Owner. Categories help route the complaint to the right person and enable pattern analysis over time. Category; Examples; Typical Complaint Owner. Environmental; Dust, noise, vibration, water quality, vegetation loss, waste; Environmental Officer / EMO. Land and property; Crop damage, boundary disputes, access restriction, property damage; Land/Resettlement Officer or Legal. Livelihood and economic; Loss of fishing access, reduced pasture, business disruption, employment; Community Relations / Social Officer. Health and safety; Construction accidents, traffic hazards, contractor behaviour; HSE Officer. Social / cultural; Cultural site disturbance, community disruption, discrimination; Community Relations / GO. Process and information; Inadequate consultation, disclosure concerns, permit questions; GO (may escalate to management). Indigenous peoples rights; FPIC process concerns, ancestral domain issues, MOA compliance; GO + NCIP coordination. Contractor conduct; Worker behaviour, working hours, local hiring; Operations / HR Manager. The evaluation must include: - Review of project documentation and site records relevant to the complaint - Site visit where appropriate - Consultation with technical experts where needed (environmental analysis, property valuation, etc.) - A conversation with the complainant to understand their concern fully — in all cases, the complainant must be consulted during evaluation - Independent verification of facts where the complaint involves a claim of physical damage or harm Evaluation must be free of bias. The person making the evaluation must not have a conflict of interest. The Grievance Officer must not serve as the sole judge for substantive complaints.

Step 4: Offer Resolution Once evaluation is complete, the Complaint Owner presents a proposed resolution to the complainant — in person where possible, as this allows for questions and demonstrates respect for the complainant. Principles for an appropriate resolution offer: - The offer should make the complainant 'whole' — restored to their position before the harm occurred, where this is possible - Avoid two common errors: rejecting most claims reflexively, or offering excessive cash payments to 'buy peace'. Both damage long-term community relations. - All resolution offers must be documented in writing, with supporting evidence (e.g. property valuation, laboratory results) - The complainant should be given a reasonable timeframe to consider the offer and respond — do not pressure for immediate acceptance If the complainant does not accept the proposed resolution: - Document their objections in the grievance log - Inform them in writing of the appeals process (see Template F.6) - Refer the matter to the Appeals Committee

Step 5: Implement Resolution Once the complainant accepts the proposed resolution (or the Appeals Committee has finalised its decision), implementation begins according to the agreed timeline. - All implementation steps must be documented in the grievance log — contracts for work, evidence of completion, payments made - The complainant must be kept informed of progress against the implementation timeline - Upon completion, seek confirmation from the complainant that the resolution has been implemented as agreed. Use Template F.5 (Satisfaction Sign-off Form). Where the complainant is unwilling to sign, document completed actions in a summary letter noting that the letter does not imply their endorsement of the outcome. - If implementation is delayed, inform the complainant before the deadline passes and give a revised date. Delays without communication are one of the most common causes of complaint re-escalation.

Step 6: Close and Monitor A complaint is closed when: (a) the resolution has been implemented and confirmed, or (b) the Appeals Committee has finalised its decision and no further productive action is possible. - Send a closure notice to the complainant (Template F.7), explaining the outcome - Update the grievance log to reflect closure - File all documentation associated with the complaint - Track whether the same complainant subsequently files related complaints — repeat complaints on the same issue signal that the resolution was not effective A complaint must not be closed unilaterally by the project while the complainant still disputes the outcome — the appeals process must first be exhausted.

Step 7: Follow-up and Learn The follow-up stage closes the learning loop — ensuring that complaint data improves project operations and that the GRM itself improves over time. Complainant satisfaction check (30–60 days post-closure): - For significant complaints, conduct a brief follow-up with the complainant — in person or by phone — to check whether they are satisfied with how the complaint was handled - For communities with multiple complaints, periodic community satisfaction surveys are more appropriate (see Template F.8) Management reporting (quarterly): - The Grievance Officer compiles a quarterly GRM performance report for management covering: number of complaints received by category; average response time; resolution rate; number of appeals; complainant satisfaction ratings; patterns and systemic issues - Management uses this data to identify operational problems causing repeat complaints and to improve practices — complaints are a positive signal of community engagement, not a mark of failure For the GRM KPI framework, see Template F.9.

# Part D: Making the GRM Accessible — Channels, Language, and Barriers

A GRM that is legally compliant but practically inaccessible will not receive grievances — meaning concerns escalate undetected. This part addresses how to design a mechanism that communities actually use.

## D.1 Multi-Channel Access Design

Communities are not homogeneous. Some members will want to raise concerns publicly, others will only act if they can do so confidentially or anonymously. A robust GRM provides a range of entry points suited to different needs.

| Channel type | Examples | Best suited for | Confidentiality level |
| --- | --- | --- | --- |
| In-person / direct | Community Liaison Officer; Grievance Officer office; barangay hall | Those who prefer face-to-face and trust the CLO; complex complaints that need explanation | Confidential — name known to GO but not disclosed publicly |
| Remote / written | Complaint box in accessible public location; suggestion box at market or health centre | Anonymous complaints; those who fear being seen at the project office | Anonymous if desired — no name required |
| Remote / technology | Dedicated hotline or mobile number; SMS; email address; web form | Those in remote areas; working people; those who prefer not to be seen at project offices | Confidential or anonymous depending on method |
| Third-party / intermediary | Barangay captain; NGO partner; church leader; women's group officer | Communities with low trust of project directly; non-literate complainants; those fearing reprisal | Confidential — third party is not required to disclose complainant's identity |
| Community forums | MMT meetings; regular community assemblies | Issues that affect multiple community members; group concerns; non-sensitive complaints | Semi-public — complaint is known to attendees |

Inaccessible access points undermine the GRM A GRM entry point is inaccessible if it: requires passing through company security or presenting a company pass; is located on restricted project property; is only open during working hours when community members are farming or fishing; is conducted only in English or Filipino when the local language is Cebuano, Ilocano, or another dialect. Each of these barriers is a GRM design failure.

## D.2 Language and Literacy

- All GRM materials — complaint forms, acknowledgement letters, information brochures — must be available in the local language or dialect of the affected community

- For low-literacy communities, provide pictographic materials that explain the complaint process visually. Train CLOs to explain the process verbally.

- Oral or verbal complaints must be accepted. The CLO or receiving staff member records the complaint in the log on behalf of the complainant.

- For indigenous communities, materials must follow the culturally appropriate disclosure requirements under the NCIP FPIC Guidelines — in a language and form understandable to the community.

- Where the community includes speakers of multiple languages, engage interpreters and ensure at least one CLO is fluent in the dominant local language.

## D.3 Periodic Awareness Check

The project should periodically verify that affected communities actually know about and understand the GRM. The simplest way is to ask: 'If you had a concern about the project, where would you go?'

- If community members cannot name an entry point, the GRM is not adequately publicised — regardless of what the compliance documentation shows

- Conduct informal awareness polls at community meetings, through CLO visits, or as part of community satisfaction surveys

- Use the results to guide advertising: post information in the locations where community members said they would go

# Part E: Safeguards and GRM Governance

## E.1 Confidentiality and Anonymity

Confidentiality of complainant information must be the baseline condition of the GRM. Complainants who fear their identity will be disclosed will not use the mechanism.

- Complainant identity information is accessible only to the Grievance Officer and the Complaint Owner investigating the case — not to site management, contractors, or security staff

- The GRM must be able to receive and process anonymous complaints. A complaint that does not include the complainant's name is still valid and must be logged and investigated.

- Data minimisation: collect only the personal information necessary to address the complaint. Overly personal data (e.g. household income, health details) should be optional.

- Any personal information shared with third parties (e.g. government agencies in the course of investigation) must be disclosed to the complainant in advance.

- The GO periodically reviews the status of complaints involving sensitive information to ensure confidentiality has been maintained.

## E.2 Preventing Retaliation

Fear of retaliation — being denied project benefits, being targeted by project staff, or having one's family members disadvantaged — is one of the most common reasons communities do not raise grievances. The project must actively counter this.

- Management must publicly communicate, at community meetings and in project materials, that the project encourages complaints and that no complainant will face negative consequences for using the GRM

- After significant complaints are resolved, have an independent person (not the GO or Complaint Owner) conduct a brief interview with the complainant to check their experience of the process — specifically whether they feel they were treated fairly and whether they experienced any negative consequences

- Periodically commission an independent audit of GRM outcomes — checking whether certain groups are systematically under-represented in complaints data, which may indicate fear of using the mechanism

- Ensure contractors cannot identify or target complainants who raised issues about contractor behaviour

## E.3 The Appeals Process

The right to appeal is essential for due process. A GRM that has no appeals mechanism — or whose 'appeals' are reviewed by the same people who made the original decision — is not credible.

| Stage | Action | Timeframe |
| --- | --- | --- |
| Resolution offer not accepted | Complainant informs GO in writing or verbally that they reject the resolution offer | — |
| Appeals Committee convened | GO notifies Appeals Committee and provides full documentation of the complaint and the investigation findings | Within 5 business days of complainant's rejection |
| Committee review | Appeals Committee reviews documentation; may request additional evidence or meet with complainant | Within 15 business days of convening |
| Committee decision | Appeals Committee issues written decision — either upholding the original resolution, modifying it, or proposing an alternative | Within 5 business days of completing review |
| Decision communicated | Decision communicated in writing to complainant, with explanation of reasoning | Within 3 business days of decision |
| Closure | If complainant accepts, implement resolution and close. If complainant still rejects, the GRM is exhausted. Document that complainant was informed of external remedies (see E.4) | — |

Appeals Committee composition must be free of conflicts of interest. Suggested minimum: one senior project official not previously involved in the complaint; one community representative or neutral third party (e.g. barangay official, respected local leader). For particularly contentious matters: an external mediator or trusted NGO representative.

## E.4 The GRM Does Not Limit Access to External Remedies

Using the project GRM must never foreclose a complainant's right to seek remedy elsewhere. This is a constitutional and human rights principle — and it must be communicated clearly and in writing.

Notice to complainants — include this in GRM materials and in the acknowledgement letter: Participating in this grievance mechanism does not limit your right to seek remedy through government agencies, regulatory bodies, or the courts. You may at any time file a complaint with the DENR Environmental Management Bureau, the National Commission on Indigenous Peoples, the Energy Regulatory Commission, the Local Government Unit, or the courts, regardless of whether you have also filed a complaint through this grievance mechanism.

## E.5 Management Accountability and the Learning Loop

A GRM that runs without meaningful management oversight is not a governance mechanism — it is a paper exercise. Senior management must be actively accountable.

- The quarterly GRM report must go to senior management, not only to the community relations team

- Management meetings that discuss project performance must include a standing GRM agenda item

- Complaints that reveal systemic operational problems (e.g. repeated noise complaints, recurring dust issues, repeated complaints about a specific contractor) must trigger an operational review — not just individual complaint resolution

- GRM performance (response rate, resolution rate, complainant satisfaction) should be included in management performance reviews. This signals that management values engagement — not just compliance.

# Part F: Templates

The following templates may be adapted to the specific context of the project. All templates should be translated into the local language before distribution to affected communities.

Template F.1 — Grievance Log Use: Record all complaints received. Update at each step of the process. Source: Adapted for Philippine RE context.

| Field | Entry |
| --- | --- |
| Reference number | [Auto-assign: PROJECT-YYYY-NNN] |
| Date received |  |
| Received by |  |
| Channel of receipt | In person / Phone / SMS / Written / CLO / Third party / MMT |
| Complainant name | [Or: Anonymous] |
| Contact details | [Or: Via CLO — do not record if anonymous] |
| Location / barangay |  |
| Complaint description |  |
| Complaint category | Environmental / Land & Property / Livelihood / Health & Safety / Social & Cultural / Process & Information / IP Rights / Contractor Conduct |
| Grievance Officer assigned |  |
| Complaint Owner assigned |  |
| Date acknowledged |  |
| Date of GO response to complainant |  |
| Investigation summary |  |
| Resolution proposed |  |
| Date resolution offered |  |
| Complainant response | Accepted / Rejected / No response |
| Appeal filed? | Yes / No |
| Appeals Committee decision (if applicable) |  |
| Implementation status | In progress / Completed / Closed without resolution |
| Date of closure |  |
| Satisfaction check outcome |  |
| Date of follow-up |  |
| Notes / recurring issues |  |

Template F.2 — Complaint Acknowledgement Letter Use: Send within 3–5 business days of receiving any complaint. Adapt to local language. Source: Adapted from IFC/World Bank Sample Complaint Letter.

[Project name and address] [Date] [Complainant name or 'Anonymous' — if anonymous, address to the community] [Complainant address or 'No fixed address'] Submitted: [in person / by phone / by written note / through CLO / other] Re: Complaint Reference Number [PROJECT-YYYY-NNN] regarding [brief description of complaint topic] Dear [name / community member], [Project name] acknowledges that we received your complaint on [date received]. We take community concerns seriously and thank you for bringing this matter to our attention. We have a grievance mechanism process to ensure that your complaint is considered fairly and resolved as quickly as possible. Your complaint reference number is [PROJECT-YYYY-NNN] — please use this number in any future communication with us about this matter. We will review your complaint and contact you within [10 / 15 / 30] business days with an update on how we are addressing it. If we need additional information from you during this time, the Grievance Officer will be in touch. Please note: Using this grievance mechanism does not limit your right to raise your concern with government agencies (such as DENR, NCIP, or the LGU) or to seek other legal remedies at any time. If you have questions about this process or need to reach us, please contact: [Grievance Officer name] [Phone / SMS number — accessible without company pass] [Email address] Yours sincerely, [Name of senior management representative] [Title] [Project name and organisation] Enclosure: Summary of GRM process and timelines

Template F.3 — Stakeholder Interaction Log Use: Maintain as a running record of every stakeholder engagement. Update after each consultation, meeting, or significant interaction.

| Date | Stakeholder / group | Method | Issues / concerns raised | Project response / commitments made | Follow-up required | Follow-up due date | Completed? |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Consultation / Meeting / Site visit / Phone / Written |  |  |  |  |  |

Template F.4 — Commitments Register Use: Record every commitment made to communities during consultations, EIA, FPIC, MMT meetings, or negotiations. Update when implementation is complete. Based on IFC Commitments Register approach.

| Ref | Commitment made | Source (e.g. ECC condition / consultation / MOA) | Responsible party | Target date | Implementation status | Evidence of completion | Date verified |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-001 |  |  |  |  | Pending / In progress / Complete |  |  |
| CR-002 |  |  |  |  |  |  |  |

Template F.5 — Resolution Satisfaction Form Use: Have the complainant confirm that the agreed resolution has been implemented. If complainant is unwilling to sign, use the accompanying letter instead.

Complaint Reference Number: _______________ I, [complainant name / anonymous], confirm that the resolution agreed for complaint [reference number] has been implemented as follows: [Description of what was done] I am: ☐ satisfied with this resolution ☐ not fully satisfied (reason below) Reason for dissatisfaction (if applicable): _____________________________________________ Signature / Thumb mark: ___________________ Date: ___________ Witnessed by (GO name): ____________________ Note: Signing this form confirms that the resolution has been implemented. It does not prevent you from filing further complaints or seeking other remedies if new issues arise.

Template F.6 — Notice of Right to Appeal Use: Provide to complainant when they reject a resolution offer.

Complaint Reference Number: _______________ You have indicated that you do not accept the resolution proposed for your complaint. You have the right to appeal this decision to the Appeals Committee. To file an appeal: - Notify the Grievance Officer in writing or verbally that you wish to appeal - The Appeals Committee will convene within 5 business days of your appeal - You will receive a written decision from the Appeals Committee within 20 business days The Appeals Committee will include people who were not involved in the original evaluation of your complaint. If you are not satisfied with the Appeals Committee decision, you remain free to raise your concern with government agencies (DENR, NCIP, LGU, ERC) or to seek legal remedies. Using this GRM does not limit those rights. Contact the Grievance Officer to file your appeal: [GO name] ¦ [Phone] ¦ [Email]

Template F.7 — Closure Notice Use: Send to complainant when the complaint is formally closed.

Complaint Reference Number: _______________ Dear [complainant name / community member], We are writing to inform you that complaint [reference number] has been formally closed as of [date]. Reason for closure: ☐ The agreed resolution has been implemented. Summary of actions taken: [describe] ☐ After review by the Appeals Committee, no further productive action is possible at the project level. The Appeals Committee decision was: [describe] If you have new concerns or if the same issue recurs, you are welcome to file a new complaint using the same channels. Our Grievance Officer remains available at [phone / email]. Reminder: You retain the right to seek remedy through government agencies and the courts regardless of this outcome. Sincerely, [Grievance Officer / Senior Management] [Project name]

Template F.8 — GRM Self-Assessment Questionnaire Use: For project supervision, periodic GRM health checks, or when a new Grievance Officer takes over. Adapted from IFC/World Bank Grievance Mechanism Assessment tool.

| # | Question | Yes | No | Partially | Notes / Action needed |
| --- | --- | --- | --- | --- | --- |
| 1 | Does the project have a documented system for receiving and recording community complaints? |  |  |  |  |
| 2 | Is a named individual responsible for operating the GRM day-to-day? |  |  |  |  |
| 3 | Does the GRM include multiple access channels suited to the community context (in-person, hotline, complaint box, third party)? |  |  |  |  |
| 4 | Are all channels accessible without requiring entry to company property or passing through security? |  |  |  |  |
| 5 | Are all GRM materials available in the local language or dialect of affected communities? |  |  |  |  |
| 6 | Do complainants receive written acknowledgement within 3–5 business days of filing? |  |  |  |  |
| 7 | Is a complaints log maintained with categorisation, assignment, and status tracking? |  |  |  |  |
| 8 | How many complaints were received in the past 12 months? ___ How many were resolved? ___ |  |  |  |  |
| 9 | Is there a clear appeals process that involves people not previously involved in the complaint? |  |  |  |  |
| 10 | Are complainants informed in writing that using the GRM does not limit their right to seek other remedies? |  |  |  |  |
| 11 | Does management receive periodic GRM performance data (at least quarterly)? |  |  |  |  |
| 12 | Has the community been surveyed to determine whether they know about and understand the GRM? |  |  |  |  |

Template F.9 — GRM Performance Indicators Use: Compile quarterly and report to management. Track trends over time.

| Indicator | How to measure | Target | This quarter | Trend |
| --- | --- | --- | --- | --- |
| Total complaints received | Count from grievance log | — |  | Up / Down / Stable |
| Complaints by category | Count per category | — |  |  |
| Average time to acknowledgement (days) | Mean of (date acknowledged minus date received) | 3–5 days |  |  |
| Average time to resolution (days) | Mean of (date closed minus date received) | < 30 days (simple); < 60 days (complex) |  |  |
| % complaints resolved within target timeframe | (Resolved on time / total resolved) x 100 | > 80% |  |  |
| % complaints escalated to appeals | (Appeals filed / total resolved) x 100 | Track trend |  |  |
| Complainant satisfaction rate | % satisfied from follow-up checks or surveys | > 70% satisfied |  |  |
| Repeat complaints (same issue, same complainant) | Count from log | Decreasing |  |  |
| Complaints withdrawn or uncontactable | Count | Track |  |  |
| GRM awareness rate (community survey) | % of surveyed community members who can name a GRM entry point | > 70% |  |  |

Template F.10 — Stakeholder Engagement Plan (SEP) Outline Use: Prepare before community engagement begins. Update at each major project phase. Based on IFC SEP guidance (Appendix 3, IFC Handbook 2007).

| Section | Content required |
| --- | --- |
| 1. Project overview | Brief description of the project, its location, and its key environmental and social impacts |
| 2. Stakeholder identification | Full list of stakeholder groups (use the categories in Section B.1). Note: which are directly affected; which are vulnerable groups; which are influential parties. |
| 3. Summary of prior engagement | What engagement has already occurred; key concerns raised; how the project has responded |
| 4. Engagement strategy by stakeholder group | For each key group: engagement objectives, methods to be used, key messages, frequency, responsible person |
| 5. Schedule of engagement activities | Timeline of planned consultations, disclosure events, MMT meetings, reporting activities — linked to project phases |
| 6. Resources and responsibilities | Budget allocation; who is responsible for each engagement activity; how the SE team is structured |
| 7. GRM description | Summary of the grievance mechanism in place — channels, process, roles, timelines. Cross-reference to GRM procedures document. |
| 8. Monitoring and reporting | How SE effectiveness will be monitored; stakeholder satisfaction indicators; how results will be reported to management and to stakeholders |
| 9. Grievance and feedback received to date | Summary table of issues raised in prior engagement and project responses — updated regularly |

Template F.11 — Community Satisfaction Survey Use: Administer annually (or more frequently during construction). Conduct through CLOs or an independent party. Translate into local language.

Survey instructions (for enumerator): Ask each question verbally. Record response. Do not prompt or suggest answers. Participation is voluntary and responses are anonymous. Section 1: Awareness of the GRM Q1. Do you know that the project has a process for raising concerns or complaints? Yes / No / Not sure Q2. If you had a concern about the project, where would you go? (Open — do not prompt) Section 2: Engagement experience Q3. Have you attended any community consultation or meeting about the project in the past year? Yes / No Q4. If yes: Did you feel that your concerns were heard and taken seriously? Yes / Somewhat / No Q5. Did you receive any information back from the project about how your concerns were addressed? Yes / No Section 3: GRM experience (for those who have filed a complaint) Q6. Have you ever filed a complaint with the project? Yes / No [If No, skip to Q10] Q7. If yes: Were you informed of what would happen with your complaint? Yes / No Q8. Were you contacted within a reasonable time after filing? Yes / No / Don't know Q9. Are you satisfied with how your complaint was handled? Very satisfied / Satisfied / Not satisfied / Very unsatisfied Section 4: Trust and access Q10. Do you feel comfortable raising a concern with the project without fear of negative consequences? Yes / Somewhat / No Q11. What is the main reason you would hesitate to raise a concern? (Open) Thank you for your time. Your responses will be used to improve how the project engages with this community.

Where this section fits in the Toolkit Section I established the national and international policy context for a Just Energy Transition. Section II established the legal framework — constitutional, statutory, and regulatory — and the compliance obligations of each agency. Section III (this document) provides the operational layer: how to run SE and GRM processes in practice. Together, these sections fulfil the toolkit's purpose: to ground SE and GRM in enforceable legal obligations (Section II) while providing the practical skills, protocols, and tools that translate those obligations into effective community engagement on the ground (Section III). For project-specific checklists by agency and project phase, refer to the permit matrix and project roadmap in the accompanying quick reference document.