## Slide 1: Ecomm q4 2021 – q1 2022
12/02/2021

## Slide 2: agenda
  REVIEW ROADMAP
  PRODUCT FEATURES THROUGH END OF YEAR:
    Notify Me When Back In Stock
    Motion Graphics – Peacemaker Beat
    Faceted Search/Enhanced Search
  PRODUCT OTHER:
    NPS Survey
    Year-end analysis KPIs to OKRs (DC and DC Shop)
    Peacemaker Moment Planning and Strategy
  CODE FREEZE:
    Target QA testing of remaining items 12/8
    Code freeze 12/8-12/15

## Slide 3
Motion Graphics
Phone Cases, Jan TBD Skateboards, Skate decks, Super pets
Stripe Orders API
NOV
DEC
FEB
OCT
Tech:
Stripe Orders API
Mobile device variants
Motion graphics
Merch & Legal:
ZSJL Funko ingest
Disrupt Sports Mobile Device enhancements
Tech:
Looney Tunes Shop redesign or WB Shop turnover
Harry Potter Shop migration
Abandon Cart
Personalization
Merch & Legal:
McFarlane collectibles
Disrupt Sports Skateboards, Skate decks, with Personalization
Super Pets
Fifth Sun Tumblers
Tech:
DC “unification”
DC Single Identity
CMS assessment and migration
DC Hub Canada rollout (Jan-Feb)
Activations/Beats
Peacemaker Release 1/13/22
Batman theatrical/HBO Max release planning and strategy
DC Single Identity - unification
CRM NPS Survey
Tech
DC Universe Unified platform Internationalization rollout (English-speaking)
CMS migration
Search and Discovery
Activations/Beats
Batman Release Mar-2022
E-COMM ROADMAP Q4 2021 – Q1 2022
Subject to change
MAR
JAN
Looney Tunes Shop Redesign
Harry Potter Shop e-Comm migration
Tech:
Stripe Orders API
Faceted Search/Enhanced Filters
Notify Me When Back In Stock
Code Freeze 12/08-12/15
Activations/Beats
Peacemaker theatrical/HBO Max release planning and strategy
Podcast 12/7
CRM & Analytics
NPS Survey
Year-end analysis to KPIs
Next year goals and KPIs
Collectibles, Skateboards, Skate decks, Super pets
Personalization

## Slide 4
DC FanDome 10/16
DC Global Gateway 12/07
NPS Survey
NOV
DEC
OCT
Tech
FanDome 10/16
Content
Creative assets
QA/UAT
Marketing Pages – Believe in Wonder, Milestone
Twitch integration
DC Kids FanDome
FanDome Launch 10/16 TBD
Features/Activations
Video event
Private chat/watch party
Games/Prizes
Tech
DC “unification”
DC Single Identity
CMS assessment and migration
DC Hub Canada rollout (Jan-Feb)
Activations/Beats
Peacemaker Release 1/13/22
Batman theatrical/HBO Max release planning and strategy
Tech
DC Universe Hub/Global Gateway 12/07
Origin Story dev work
Code Freeze 12/08-12/15
Activations/Beats
Peacemaker theatrical/HBO Max release planning and strategy
Podcast 12/07
CRM & Analytics
NPS Survey
Year-end analysis to KPIs
Next year goals and KPIs
DC Single Identity - unification
Tech
International rollout (English-speaking)
CMS migration
Search and Discovery
Activations/Beats
Batman Release Mar-2022
DC UNIVERSE ROADMAP 2021
Subject to change
Tech
Fraud Mitigation/Prevention
DC Universe Hub/Global Gateway dev work
DC Workshop 2021
Goals and KPIs
Single Identity
Internationalization
CMS
Search and Discovery
DC Universe all platforms International rollout
JAN
FEB
MAR
DC Workshop 2021 Fraud mitigation

## Slide 5: NOTIFY ME WHEN BACK IN STOCK
  Provides customers lifetime value – letting them know we will cater to their needs
  KPIs – how many sale conversions driven from notify me

## Slide 6: PEACEMAKER BEAT MOMENT
  Peacemaker Theatrical/HBO Max release January 13, 2022
  Use of Motion Graphics on Shop
    Peacemaker Trailer
    Peacemaker Comics Art
  DC sites cohesiveness start
    Site redirects to create a story for Peacemaker
  DC ‘premium’ start
    YouTube content of Podcast to display on Shop
    John Cena and James Gunn to wear DC Shop merch during podcast episodes
    DC Comics YouTube channel –Jason Dimberg to research if cost benefit to display shop carousel on DC Comics YouTube Peacemaker podcast episodes is worth it
    HBO Max subscription shop discount offer
    Note: Showing podcast YouTube and Trailer on shop creates premium experience and allows fans to get excited about Peacemaker – emotional motivation to buy. Increase user session and engagement on the site.